# **MEETING AGENDA**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project Name:** | Claim My Bag | **Group Number**: | 11 |
| **Date of Meeting:** (DD/MM/YYYY) | 16/03/2017 | **Time:** | 12:00 |
| **Meeting Facilitator:** | TA | **Location:** | Lab |

|  |
| --- |
| **1. Meeting Objective** |
| Updating the professor with our progress and inquiring about next steps. |

|  |  |  |
| --- | --- | --- |
| **2. Attendees** | | |
| **Name (last name alphabetical order)** | **Student Number** | **Role in the Project** |
| Mevin Mathew | 400012057 | Designer, Programmer |
| Diya Mathews | 400014156 | Project Logger, Programmer |
| Kshitij Mehta | 4000012511 | Designer, Programmer |
| Shalmi Patel | 400023762 | Project Leader, Programmer |
| Scott Williams | 400031554 | Tester, Programmer |

|  |  |
| --- | --- |
| **3. What has your team done since the last meeting (documents, code, reading material, etc.)?** | |
| **Description** | **Owner(s)** |
| Created an API | Scott |
| Created User interface | Mevin |
|  |  |
|  |  |

|  |  |  |  |
| --- | --- | --- | --- |
| **4. Is anything slowing your team down on in your way?** | | |  |
| **Description** | | **Route cause(s)** | **The TA feedback** |
| Not having enough information on using graphing algorithms | | Just started learning about graphing algorithms in class | WILL GET BACK TO US |
|  | |  |  |
|  | |  |  |
|  | |  |  |
| **5. What you about to change from the way another team is doing? (Complete it if you have met another team today)** | | |  |
| **Topic** | **Another Team methods** | | **Your reflection** |
| N/A |  | |  |
|  |  | |  |
|  |  | |  |
|  |  | |  |

# **MEETING MINUTES**

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **5. Notes, Decisions, Issues** | | | | | | | | |
| **Topic** | | | | | | **Owner** | | **Time** |
| Project Log   * Need to follow the template provided on avenue * Make sure TA provides weekly Project Checklist to stay up-to-date on progress | | | | | | Diya, Shalmi | |  |
| Graphing Algorithm   * Need to incorporate graphing algorithms * Use this to make project more than just a search | | | | | | Mevin, Kshitij | |  |
| Real Time vs Historical Data Set   * Need to have a practical use for the historical data set * Using this as a template for use in future real time data set * Asking client about our ideas | | | | | | Scott | |  |
| **6. What will your team do before the next meeting? (Action Items)** | | | | | | | | |
| **Action** | | | | | | **Owner** | | **Due Date** |
| Come up with new implementations for graphing algorithms | | | | | |  | |  |
| Analytics : reliability of airlines | | | | | |  | |  |
| Email client about using historical data vs using real time | | | | | | Scott | | 17/03/2017 |
|  | | | | | |  | |  |
| **5. Next Meeting (if applicable)** | | | | | | | | |
| **Date:** (MM/DD/YYYY) | |  | **Time:** |  | **Location:** | |  | |
| **Objective:** |  | | | | | | | |