Claim My Bag

# Team Name : NAME

# Topic : Claim My Bag?

# Team Members

|  |  |  |
| --- | --- | --- |
| Names | Roles | Description |
| Kishitij Mehta | Programmer, Designer | * Works on the pseudocode * Plans out the user interface for the project * Assists in coding |
| Mevin Mathew | Programmer, Designer | * Works on the pseudocode * Plans out the user interface for the project * Assists in coding |
| Scott Williams | Programmer, Tester | * Checks the code for any bugs and usability issues * Views program from clients’ point of view * Ensures program is user friendly * Assists in coding |
| Shalmi Patel | Programmer, Project Manager | * Keeps group on track and ensures all deadlines are met * Ensures everything is completed with the help of Log Admin * Assists in coding |
| Diya Mathews | Programmer, Log Admin | * Keeps record of group meetings and the progress in the project * Helps Project Manager to keep track of work * Assists in coding |

# Logs

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Timestamp YYMMDDTMILITARYTIME | Originator | Type | Task ID | Status | Comments | Supporting Documents |
| 170224T1900 | ALL | Task | 1.0 | In Progress | - Worked on Specification Requirements | Feburary 24 : Meeting Minutes.doc |
| 170224T1900 | ALL | Decision | 1.1 | Completed | - Discussed possible algorithms for project | Feburary 24 : Meeting Minutes.doc |
| 170302T1200 | Diya | Task | 2.0 | Completed | - Assigned roles for all members of team | Requirements Specifications.doc |
| 170302T1200 | Shalmi | Decision | 2.1 | Completed | - Decided on using the waterfall model for development | March 2 : Meeting Minutes.doc |
| 170309T1200 | All | Decision | 3.0 | Completed | - Talked about what was missing in Specification Requirements | March 9 : Meeting Minutes.doc |
| 170316T1200 | All | Discussion | 4.0 | Completed | - Discussed how to incorporate graphing algorithm to make the project more than just a search.  - Discussed about how to use a historical data set | March 16 : Meeting Minutes.doc |
| 170323T1130 | Sott | Task | 5.0 | In Progress | - Worked on reading dataset on Eclipse | March 23 : Meeting Minutes.doc  Eclipse file |
| 170323T1130 | Diya | Planning | 5.1 | Completed | - Created a list of tasks to be completed to stay organized | March 23 : Meeting Minutes.doc  Timeline.doc |
| 170323T1130 | Scott, Diya | Task | 5.2 | Completed | - Worked on rough draft of User Case Diagram and Sequence Diagram | March 23 : Meeting Minutes.doc  In Scott’s Notebook |
| 170325T1000  and  170326T2000 | Mevin | Task | 6.0 | In Progress | - Started implementing graphing | AirportVertex.java  AirlineVertex.java  Edge.java  Graph.java |
| 170325T1300  and  170326T1300 | Scott | Task | 6.1 | In Progress | - Continued reading data from dataset  - formatting data to be accessed by rest of project | FileReading.java  LuggageT.java  LinearProbingHashST.java |